SCRUM MEETING WEEK 9

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​​  Continued working on Milestone 3 requirements.  Communicated using WhatsApp to organize a group meeting.  Started coding the front end | ​​  Looked over everyone’s work from the previous spring to ensure it matched our expectations.  Had a full-length discussion about the next steps for our implementation.  Divided up the work for the next sprint. | ​​  Continue and finish working on the Milestone 3 requirements.  Complete all of last sprint’s issues and start working on the new issues. |

** Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Julie Flament | ​​Scrum Master |
| Noah Stasuik | Project Manager |
| Trevor Winser | Developer |
| Komal Singh | Developer |
| Lakshay Dang | Developer |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Complete Milestone 3 |
| **Issues completed** | 12 |
| **Issues left** | 4 |
| **Team Capacity** | 40 hours |
| **Summary** | ​​Worked on Milestone 3 requirements. Started working on the front-end of our website. Also worked on the back-end which we will then implement within our front-end. Continued working on the designs. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​March 5th, 2024 |
| **End date** | March 11th , 2024 |
| **Sprint theme** | ​​Complete Milestone 3 |
| **Team capacity** | 40 hours |
| **Issues capacity** | 40 hours |
| **Individual capacity** | Julie Flament – 8 hours  Noah Stasuik – 8 hours  Trevor Winser – 8 hours  Komal Singh – 8 hours  Lakshay Dang – 8 hours |
| **Potential risks** | Scheduling group meetings, people not meeting their work capacity. Struggling with the database. Struggling to start coding. Disagreements over design and implementation. |
| **Mitigations** | Communicate available times for group meetings. Communicate if any help is necessary. People doing a bit more work if others feel they can’t finish everything in time. |

** Sprint planning resources**

* Microsoft Word
* KanBan Board on GitHub